PORTFOLIO QUALITY REPORTING

Check definitions, report template, and the notes that go with it

Everything the monthly report needs besides the numbers: what each check means and where it produces false positives, the one-page report layout, three covering notes for the three rungs of the escalation ladder, a remediation ticket format, and the ladder itself - published once, before it is ever used.

Companion to the quality report pack and to the article at mehdibamou.com/publications/portfolio-quality-report. Free to use and adapt.

# 1. Check definitions

Publish these once. When a check changes, publish the old and new numbers side by side for one month.

| Check | Rule | Finding when | Known false positive |
| --- | --- | --- | --- |
| Completeness | Share of Active records with no blank in the mandatory fields. | Any blank field in an Active record. | Records in Plan state - exclude them rather than failing them. |
| IT owner missing | Active records where the IT owner field does not resolve to a person. | Blank or a team mailbox. | A team inbox used deliberately during a handover - still a finding, with a date. |
| Business owner missing | Active records where the business owner does not resolve to a person. | Blank. | A vacant role; the finding then belongs to the domain lead, not the record. |
| Stale record | Today minus the later of last attested and last modified. | Over the stale window (90 to 180 days). | Genuinely static systems - stale means unexamined, not wrong. |
| Duplicate | Fuzzy name match across Active records; also one-record-per-market violations. | Similarity over the threshold. | Two real instances of one product - a human checks before any merge. |
| Orphan | Active records with no capability and no relationship in the link table. | Zero relationships. | Records created this month mid-collection - age them a fortnight. |
| Lifecycle contradiction | Active record whose component is past end of support; retired record still a successor target; phase-out with no successor. | Any contradiction. | Vendor support extended by contract - record the new date, do not silence the check. |

Adding an eighth check follows the same rule as adding a field: name the decision it feeds, or leave it out.

# 2. The one-page report

Four blocks, in this order. If it does not fit one page, block three is too long and you have a campaign, not a report.

## Block 1 - headline

Completeness: [ xx% (delta from last month) ]

Open findings: [ n, of which n over 30 days ]

Closed since last report: [ n ]

The third number is the one that changes behaviour - it makes effort visible, not only the gap.

## Block 2 - by domain, sorted by open findings

| Domain | Records | Complete | Open findings | Oldest (days) |
| --- | --- | --- | --- | --- |
| [ domain ] | [ n ] | [ xx% ] | [ n ] | [ n ] |
| [ domain ] | [ n ] | [ xx% ] | [ n ] | [ n ] |

Sorted by the problem, never alphabetically. The top row is where the conversation starts and the bottom row gets the meeting back.

## Block 3 - findings, grouped by owner

Owner name: [ what is wrong - which record - due date ]

Owner name: [ what is wrong - which record - due date ]

Ten to fifteen lines maximum. The full list is attached, not pasted.

## Block 4 - two sentences of interpretation

Interpretation: [ what moved, what stalled, what you are doing about it - not analysis ]

## Recipients

To: [ four named people who can unblock things - never a mailbox ]

# 3. The three covering notes

Short, specific, and free of adjectives about people.

## Month one - the monthly send

Subject: Portfolio quality - [ month ]

Completeness is at [ xx% ], up [ n ] points. Eleven findings closed since the last report - thank you. Fourteen are open; yours are listed under your name below, each with a date. Two are over thirty days old and I have flagged them separately. One sentence on the trend: [ interpretation ]. The full list and the checks behind it are in the attached pack.

## Month two - the one-line nudge

Direct message to the owner. No attachment, no cc, no report.

[ Name ] - APP-014 still has no business owner, raised on [ date ]. Is it you, or should it go to [ domain lead ]? One line back is enough.

## Month three - the domain lead note

Names the finding, never the person's character.

[ Lead ] - three findings in [ domain ] have been open past sixty days: [ list, one line each ]. Two are blocked on a vacant role rather than on the owners, which is why I am bringing them to you rather than chasing further. Can we agree a date, or agree that these records are deliberately parked?

## Month four - the board item

Two minutes on the agenda as a standing item, with the record IDs, the ages, and the ask. This step is rare, because the earlier ones work - and it stays rare only if you actually use it when you said you would.

# 4. Remediation ticket format

For teams that want findings in their own tracker rather than in a report.

| Field | Content |
| --- | --- |
| Title | [ Check ]: [ record ID ] - [ what is wrong ] |
| Description | Rule that produced it, the current value, and the value that closes it |
| Assignee | The named owner, resolved from the record |
| Due date | 15 working days for a single field, 30 when a decision is needed |
| Definition of done | The record changed - not a reply, not a promise |
| Label | portfolio-quality plus the check name, so the tracker can count them |

# 5. The escalation ladder

Circulate this once, before the first report. Nobody should discover the ladder by being on it.

| When | What happens | Who sees it |
| --- | --- | --- |
| Month 1 | The finding appears in the report under the owner's name, with a due date | Owner, domain lead, report recipients |
| Month 2 | A one-line direct message to the owner | Owner only |
| Month 3 | A note to the domain lead naming the finding and the blocker | Owner and domain lead |
| Month 4 | A two-minute standing item at the architecture board | Board |

Two rules that keep the ladder usable: it escalates findings, not people, and it stops the moment the record changes.

mehdibamou.com - free to use and adapt