## Slide 1
DECISION RECORDS IN PRACTICE
Six situations, six records,
and what changes downstream
What a record is, why it is not only for design choices, the six kinds and their clocks, six worked cases, the gate paper that cites rather than re-argues, and the conversation to have when there is no record
Companion to mehdibamou.com/publications/decision-records

## Slide 2
BEFORE ANYTHING ELSE
Why "we tried ADRs and they died"
Four reasons, none of which are about writing ability
mehdibamou.com - free to use and adapt
Scope too narrow
Filed mentally under design choices, so classifications, ratings, mastership and selections - the decisions people actually re-litigate - never got recorded at all
Outcomes without reasons
"We decided to use X." Useless in eighteen months, and worse than useless because it looks like a record and occupies the place where one should be
Written afterwards
By somebody who was not there. Accurate outcome, invented reason. The real one decayed within days
One register, mixed clocks
Exceptions expiring, assessments refreshing and directions running forever in one list. Reviewable as nothing
All four are about scope and filing. None of them are solved by a better template.

## Slide 3
THE SHAPE
Four fields carry the value
The other four take a minute
mehdibamou.com - free to use and adapt
Field | What goes in it | Why it is there
Chose | The decision in one sentence, past tense. The decision, not the topic | "We will master supplier in the core", not "supplier mastership"
Rejected | The alternatives genuinely considered, named | The most skipped field. Without it nobody can tell whether their idea was examined and dismissed, or never occurred to anybody
Why | The reason as it was at the time, with the constraints true then | Not the justification you would give today
Cost we accept | The consequence being taken on | A decision with no stated cost was a preference
THE TEST FOR A FINISHED RECORD
Could somebody who was not in the room reconstruct the reasoning well enough to disagree with it on the merits? If they can only accept it or resent it, the record has failed.
THE TWENTY-MINUTE DIAGNOSTIC
If the record takes longer than twenty minutes, the decision has not been made yet. Not a writing target - a signal to say so in the room.

## Slide 4
THE TAXONOMY
One shape, six kinds, filed by clock
What varies is what it binds and how long it lives
mehdibamou.com - free to use and adapt
Kind | Binds | Lifetime | Filed in | Decided by
Direction | Future designs | Until superseded | The decision log | Board or design forum
Exception | A permitted violation of a rule still in force | To an expiry date | The exception register | The body that set the rule
Classification | A value on a repository record | Until the fact changes | On the record, rationale plus change log | The record's owner
Assessment | A judgement at a point in time | To the next cycle | On the record, with rater and date | The named rater
Disposition | What we will do about a gap | Until done, or review date | The register owning that flow | The domain architect
Selection | A purchase, and a contract | The contract term | Decision log and procurement file | Steering body, on architecture's evidence
Why not one register: their clocks differ, and a register expiring on four clocks cannot be reviewed as one thing. Why not six templates: then nobody can mine them for the argument that keeps coming back.

## Slide 5
CASE ONE
A classification call
The dull one, and the one with the longest tail
mehdibamou.com - free to use and adapt
CLS-014
classification - 2026-02-11 - portfolio owner
CHOSE
The group reporting layer is recorded as one application, not three IT components
REJECTED
Recording the query engine, semantic layer and scheduler separately under a notional parent
WHY
Business users interact with it directly, which is the line we apply everywhere. The parts have no independent lifecycle and no separate owner
COST
Per-part end-of-support reporting moves to a note until the components model is extended
WHAT THIS ONE CALL CHANGES
The application count.
Who receives the attestation.
Whose budget carries it.
How it appears in every quality report from now on.
Written in four minutes.
WHY THIS IS A DECISION AND NOT A FACT
Two competent people genuinely differ on it. That is the test: if two people with the same information could have decided differently, it is a decision. If there was only one possible answer, it is a fact and it belongs in a field.

## Slide 6
CASE TWO
One event, two records, two clocks
A mastership move is the clearest case, and the one most often filed as a single entry
mehdibamou.com - free to use and adapt
ADR-092
direction - 2026-06-09 - architecture board
CHOSE
Price is mastered by the side-by-side pricing service from the Q4 cutover
REJECTED
Extending the condition technique in the core. Mastering price in commerce, dismissed because commerce consumes every other object
WHY
The rules the business needs cannot be expressed without a core modification, and we are counting those down
COST
Eight weeks of dual write and a reconciliation nobody wants to run
LIFETIME
Until superseded. Supersedes ADR-041
EXC-11
exception - 2026-06-09 - architecture board
DEVIATES
One system of record per object (P-01)
WHY
The cutover requires dual write for eight weeks
CLOSURE
Old write path off, confirmed by the object owner
EXPIRY
2026-12-24
LIFETIME
On every quarterly agenda until it closes, unprompted
WHY NOT ONE ENTRY
Filing them together means either the direction expires, which is wrong, or the dual-write window never expires - which is how a three-week arrangement once ran for two years.

## Slide 7
CASE THREE
An assessment somebody disputed
The record that turns a political argument into a technical one
mehdibamou.com - free to use and adapt
ASM-2026-Q2-APP-118
assessment - 2026-05-04 - head of procurement operations
CHOSE
Business fit 2
REJECTED
3, which the sponsoring market argued for
ANCHOR
"Does the job with accepted workarounds" is the published anchor for 3
WHY
Two of four core steps are done outside the system, in a spreadsheet maintained by one person. A core gap filled by a shadow tool is the anchor for 2
COST
The market reads this as criticism. The record names the anchor rather than an opinion
WHAT THE RECORD BUYS
The sponsor can still disagree.
But now they have to disagree with the anchor, and anchors are published in advance for exactly that reason.
Disputed assessments are not a problem. They are evidence the anchors are doing their job.
Assessments carry their own clock: they refresh on a cycle rather than running until superseded, so they live on the record with the rater and the date, not in the decision log.

## Slide 8
CASE FOUR
A vendor selection, and what procurement does with it
The record protects the buyer more than it protects architecture
mehdibamou.com - free to use and adapt
SEL-07
selection - 2026-03-18 - steering committee
CHOSE
Vendor B
REJECTED
Vendor A, excluded on mandatory M-1: cannot operate against externally mastered customer data, demonstrated live rather than asserted. Vendor C withdrew at shortlist
WHY
B met all three mandatory criteria; the commercial gap was decisive at steering level and the architecture gap judged recoverable through configuration
COST
B publishes events by polling. Latency on stock updates accepted, and written into the contract
IN YEAR THREE THIS RECORD
Answers "why not A" with a demonstrated fact rather than a memory.
Names the accepted weakness before the account manager does.
Explains why the exit clause exists when a supplier asks to soften it at renewal.
THE END RUN, PRE-EMPTED
Every serious procurement has a moment where a vendor's account manager reaches a sponsor with a reason the evaluation was unfair. A record naming the mandatory criterion, the evidence rule, and what was demonstrated on which environment ends that conversation in one reply.

## Slide 9
CASE FIVE
An exception that should have closed
The register working, and the tell that it stopped
mehdibamou.com - free to use and adapt
Event | When | What happened | Signal
Raised | 2024-09-30 | Six-month workaround pending the onboarding service | ok
Renewed | 2025-04 | Service delayed. New reason recorded | ok
Renewed | 2025-11 | No new reason recorded | THE TELL
Closing | 2026-07-12 | PRJ-0418 extends the onboarding service to this market | ok
THE SECOND RENEWAL
An extension without a new reason is a rejection with better manners. A register showing renewals with no reasons attached is telling you the quarterly review has stopped happening - which is the whole mechanism.
HOW IT ACTUALLY CLOSED
Not by a campaign. A project touching the same ground found the exception in its impact list, because the record was linked to the object and the market. Closure became one line in that project's closure checklist.

## Slide 10
CASE SIX
Deciding not to decide
The underrated one, and the cheapest to get wrong
mehdibamou.com - free to use and adapt
ADR-088
direction - 2026-01-27 - design forum
CHOSE
Defer the choice of event broker until a second producer exists
REJECTED
Choosing now on one producer and a proof of concept
WHY
A single producer does not exercise the properties we would be selecting on: load, replay and operability
COST
First producer ships on the existing queue and will migrate. Roughly two weeks of rework, accepted knowingly
TRIGGER
A second producer is funded, or 2026-09-30, whichever is first
WHAT MAKES IT A DECISION
A trigger.
An accepted cost.
Without both it is an unanswered question, and it will be asked again next month, and the month after.
Deferrals are the decisions most often made in a room and least often written down, which is why the same question keeps arriving with the same people in it.

## Slide 11
DOWNSTREAM
The gate paper that cites instead of re-arguing
The difference between a fifteen-minute review and an hour
mehdibamou.com - free to use and adapt
WITHOUT RECORDS
"Our integration approach uses direct database reads for performance reasons, which we believe is justified here because..."
The reviewer now has to re-run the decision. They will. It takes an hour, it happens in front of the team, and the outcome depends on who is in the room.
Next quarter, another team writes the same paragraph.
WITH RECORDS
"Integration per ADR-063. One deviation: the vendor has not published the API, bridged under EXC-13, expiring 2026-09-30."
The reviewer checks conformance rather than re-deciding. Fifteen minutes.
And if the team disagrees with ADR-063, they can read it and bring new information - which is a far better conversation than compliance.
One line in the definition of done: decisions taken during the build are recorded before closure, in the register their clock belongs to, linked to what they touch.

## Slide 12
WHEN THERE IS NO RECORD
The conversation to have, and the backfill triage
Every practice inherits hundreds of undocumented decisions
mehdibamou.com - free to use and adapt
SAY THIS
"I do not know why that was decided. Let me find out and write it down, so the next person does not have to ask."
Ask the two or three people most likely to have been there. Name them in the record.
Mark it as a reconstruction, dated today, not backdated to the original decision.
If nobody remembers the reason, record that. "Reason not recoverable" is itself useful - it makes the decision safe to revisit.
DO NOT
Do not backfill everything. A project with no end and no reader.
Do not invent a reason that sounds plausible. A confident wrong reason is worse than a gap.
Do not backdate. The date is evidence in an audited environment.
Do not treat the gap as somebody's failure. It is the normal state of every practice before this habit starts.
Backfill exactly what is being re-litigated. When a question arrives for the second time, that is the signal. Ten of those a year covers most of what people argue about.

## Slide 13
STARTING
The first month
Nothing new is created. Two existing things gain a paragraph
mehdibamou.com - free to use and adapt
Week 1
Fix the shape of the log you already half have
Add the two fields almost certainly missing: what was rejected, and what this costs us
Week 2
Write the next five as they happen
In the room, twenty minutes each. Do not announce a programme - let people see the artifact
Week 3
Add the links
Every record points at the applications, objects, domains and projects it touches. This is what makes them surface later
Week 4
Wire it in
One line in the definition of done, and expiring records onto the quarterly agenda that already exists
WHAT NOT TO DO IN MONTH ONE
Build a tool. Define six registers before you have entries for two. Mandate retrospective backfill. Write a policy about decision records - the policy is four sentences and can wait until the habit is real.