## Slide 1
BUILD AND BUY
Two tracks from one address,
and only one lets you change your mind
Where architecture speaks on each path, what it produces, the point of no return, the RFP architecture section with scoring anchors and evidence rules, the delivery constraint sheet, and the contract clauses worth arguing for before signature
Companion to mehdibamou.com/publications/every-project-needs-an-address

## Slide 2
BEFORE THE FORK
Both paths share the first two touchpoints
And the second one decides which path you are on
mehdibamou.com - free to use and adapt
1
The address
Primary domain assigned by an architect within two working days of intake. Four minutes of work
2
The impact list
Cascaded from the repository in about an hour. Six applications, eleven interfaces, three objects, four markets, two open exceptions - all named
3
The route
Build, buy, or extend what exists. Stated in writing, at the first funding decision, before there is a project team to disagree with
THE FIVE QUESTIONS THE IMPACT LIST ANSWERS
Does this create or change data it does not own? - Does it duplicate a capability that already has a system? - Which interfaces break, and who owns them? - Which markets are affected who do not yet know? - Is there already a registered exception here that this project should be closing rather than working around?
The third path is the most common and the least documented: extend what already exists. A meaningful share of projects that arrive as build or buy are neither, and the impact list is what reveals it.

## Slide 3
THE FORK
What actually differs
Treating the two paths as one process is the second most common way this fails
mehdibamou.com - free to use and adapt
 | Build | Buy
When architecture speaks | Continuously, from definition through execution | Once, before the long list is drawn
What it produces | Design constraints with tests, pattern references, interface contracts, object impacts | RFP architecture section, weighted criteria with anchors, integration annex, exit clauses
Point of no return | Soft. Refactoring is expensive, not impossible | Contract signature. Absolute
What can still change after | Most things, at a cost | Configuration, and whatever the contract says
Characteristic failure | Reviewing the design after the sprint that built it | Being invited after the shortlist
Cost of being late | A refactor, and a bruised relationship | Three years of living with the softening
THE ASYMMETRY, FOR A STEERING COMMITTEE
On the build path you can change your mind, and it costs money. On the buy path you get one attempt, it happens earlier than anyone expects, and after it your only remaining instrument is a change request priced by somebody who knows you have no alternative.

## Slide 4
THE BUY PATH
Be there before the long list
Every week later costs leverage that cannot be bought back
mehdibamou.com - free to use and adapt
IN
Requirements gathering
Draft the architecture section. Two to four mandatory criteria, five weighted with anchors
IN
Long list
Mandatory criteria applied. Vendors who cannot meet them are removed here, cheaply
LATE
Shortlist
Three vendors narrowed on commercial grounds. Saying "none of these fit" is now expensive
LATE
Demonstrations
You can still influence evidence, not criteria. Insist on live demos against your test instance
TOO LATE
Negotiation
Only clauses remain. Push the exit provision and the data extract
GONE
Signature
The leverage is spent. What follows is change requests at the vendor's price
Point of no return
You cannot review your way into an integration capability the product does not have. Everything must be in the document that goes out.

## Slide 5
THE BUILD PATH
Presence, not submission
An architect in the room beats a document in a queue, every time
mehdibamou.com - free to use and adapt
Stage | What architecture does | What it hands over | Time cost
Definition | Writes five to eight constraints, each with a test. Hands over design inputs in a conversation | The constraint sheet, plus the target architecture and the patterns that already solve part of this | Half a day
First design session | Attends. Answers questions. Says which of the constraints is likely to bite | Nothing written - the value is being present before the first sketch | 90 minutes
Mid-build | Attends two or three sessions. Registers deviations as they arise, with expiry dates | Exception entries, not criticism | 2 hours a month
Pre-deployment | Confirms the conformance checks in the definition of done | A tick, or a registered exception | 30 minutes
Closure | Accepts the repository delta | Counts, checked by the PMO | 30 minutes
THE FAILURE TO AVOID
Reviewing the design after the sprint that built it. That converts advice into criticism and makes an enemy for no gain.
THE TOTAL ARCHITECTURE COST
About six hours spread over four months, for a project of moderate size. That is the whole bill.

## Slide 6
THE BUY PATH
The RFP architecture section, worked
Two to four mandatory criteria, five weighted, anchors written before anyone sees a proposal
mehdibamou.com - free to use and adapt
Ref | Criterion | Type | Weight | A 5 looks like | A 2 looks like
M-1 | Operates against externally mastered core data without keeping its own authoritative copy | Mandatory | pass/fail | Demonstrated live on our test instance | -
M-2 | Data for named markets hosted in-country, contractually | Mandatory | pass/fail | Named region in the draft contract | -
M-3 | Full data extract in a documented format within 30 days of termination | Mandatory | pass/fail | Clause offered before negotiation | -
W-1 | Released, versioned APIs covering the objects we exchange | Weighted | 30% | Public docs, versioning policy, stated deprecation notice period | Bespoke endpoints per customer, no versioning
W-2 | Event publication for the objects we consume | Weighted | 20% | Native event stream with replay from a point in time | Polling only
W-3 | Configuration depth before code is required | Weighted | 20% | Our three known variants configurable, shown live | Two of three need vendor development
W-4 | Identity integration with our standard | Weighted | 15% | Standards-based, self-service, demonstrated | Supported via a services engagement
W-5 | Upgrade cadence and customer control over timing | Weighted | 15% | Published cadence, customer window, rehearsal environment | Forced upgrades with two weeks' notice
A mandatory criterion removes a vendor rather than costing them points, which makes it worth more than any weight. I would trade five points of weighting for one more mandatory criterion any day of the week.

## Slide 7
THE BUY PATH
Evidence rules, and the weighting that decides
A yes on a questionnaire is not evidence, and at ten per cent of the score neither is the assessment
mehdibamou.com - free to use and adapt
WHAT COUNTS AS EVIDENCE
Live demonstration
On our test instance, with our data shapes. Not a recorded video, not a screenshot
Published documentation
Public API reference, versioning policy, deprecation notice period
Reference call
With a customer of similar shape and scale, chosen by us from a list, not by the vendor
Contractual commitment
In the draft contract before negotiation, not promised in the proposal
Not evidence
A yes on a questionnaire. Every vendor has answered that a thousand times, truthfully, and it separates nobody
THE WEIGHTING CONVERSATION
25-30%
Of the total evaluation score, or the architecture criteria do not matter and everyone in the room knows it.
At ten per cent they are a rounding error with a seat at the table.
Have this conversation with procurement before the criteria are written, not after the scores come back. It is a five-minute conversation at the start and an unwinnable one at the end.
And keep architecture criteria separate from functional and commercial ones. Blending them produces a single misleading number that nobody can take apart afterwards.
Never let procurement author the architecture criteria, and never let architecture set the commercial weighting. Both go wrong in predictable directions.

## Slide 8
THE BUILD PATH
The delivery constraint sheet, worked
Five to eight. Each one checkable alone, in five minutes, without a meeting
mehdibamou.com - free to use and adapt
Ref | Constraint | Test | Source
CON-01 | Every interface to the core uses a released API or event | Name the API or event for each integration point in your design. If you cannot name one, raise it now rather than at the review | Integration standard rule 1
CON-02 | Supplier stays mastered by the core; this solution reads and proposes, it does not write | List every write in your design and name the object and its master. Any write to supplier is a deviation | Principle P-01
CON-03 | Market D personal data stays in-country | Name the component and region for every store of personal data | Residency register
CON-04 | Use the existing onboarding workflow pattern rather than a new one | Point at the pattern reference, or state which of its constraints does not hold here | Pattern PAT-07
CON-05 | Close exception EXC-09 rather than extending it | Confirm at closure that EXC-09 is closed, not renewed | Board decision ADR-071
CON-06 | No new local supplier store in any market | Does this design create a persistent supplier record outside the core or the two registered stores? | Principle P-03
Attach the source to every one. A constraint that arrives with no source reads as personal preference and gets treated accordingly - and a team that disagrees needs to know exactly what to argue with.

## Slide 9
TRANSLATION
One constraint, three expressions
The single most useful page to hand a new architect
mehdibamou.com - free to use and adapt
THE PRINCIPLE IT COMES FROM
One system of record per object, even when a second copy would ship faster
FOR THE DELIVERY TEAM
A statement plus a test, checkable alone in five minutes
Does this design create or update an object another system masters? Name the object and the owning system for every write in your design.
Attach the source: Principle P-01. Five to eight per project - twenty means none get read.
FOR THE PROCUREMENT TEAM
Something they can score, with an evidence rule
Mandatory: the product can operate against externally mastered customer data without maintaining its own authoritative copy.
Evidence: live demonstration against our test instance, not a screenshot. Mandatory rather than weighted, because a copy cannot be removed later.
The architect writes the constraint once, then translates it. Same underlying rule, two completely different documents, because the two audiences can do entirely different things with a sentence.

## Slide 10
THE BUY PATH
Clauses worth arguing for before signature
Each of these is free before signature and expensive after
mehdibamou.com - free to use and adapt
Clause | Why it matters | What happens without it
Data extract on exit | Full extract in a documented format within 30 days of termination, at no additional charge | A previous exit took eleven months and cost more than a year of licence fees
Interface stability | Published APIs remain compatible for a stated notice period; breaking changes carry 12 months' notice | Your integrations break on the vendor's schedule, not yours
Upgrade window | You choose the upgrade window within a stated range, and a rehearsal environment exists | Forced upgrades with two weeks' notice, during your peak season
Hosting region | Named region for named markets, changeable only with consent | Residency becomes a discovery exercise during an audit
Test instance | A non-production instance with representative data, for the life of the contract | You cannot rehearse anything, including the upgrade
Roadmap commitment | Anything promised during evaluation is named in the contract with a date | "On the roadmap" is not a date and has never been one
Architecture drafts these; procurement owns and negotiates them. Hand them over as a short list with a reason each, not as a legal opinion - the reason is what survives the negotiation.

## Slide 11
RECOVERY
If you were invited late
Which happens, and pretending otherwise helps nobody
mehdibamou.com - free to use and adapt
DO
1
Produce the impact list anyway. One hour, and it will contain at least one thing nobody had considered
2
Convert what you can into mandatory criteria if the RFP is still open. One mandatory beats five weighted
3
If the shortlist is fixed, move to the contract. Clauses are the last instrument and they are still real
4
Write down what you would have said, dated, and file it. Not to be right later - to make the next case for being invited earlier
5
Name the one thing that will actually hurt. Three concerns get averaged away; one gets addressed
DO NOT
x
Do not soften the assessment because it is late. The softening is what everyone lives with for three years
x
Do not refuse to engage on principle. A veto at the end is the least useful thing an architect can offer
x
Do not raise ten concerns. They will be averaged into background noise and dismissed as a category
x
Do not make it about process. "We should have been involved earlier" is true and completely unpersuasive in the moment
x
Do not skip the retrospective. The address exists precisely so this stops happening, and one late case makes that argument for you
Governance that arrives at the end is only ever a veto. Arrive at the beginning with a list of names, and you almost never need the veto at all.